# Variation Request Q-2018-03B-REV1

Client: Harborstone Manufacturing

Project: Mechanical Overhaul Review

Project Code: HM-MEC-OVE-REV-2018

Quote Number: Q-2018-03B-REV1

Reference: Q-2018-03B

Date: 2018-03-11

Reason: Additional cable isolation point verification and standby labour requested after shutdown sequence review.

Change: Add one electrical test technician for the night shift and extend elevated work platform hire by one day.

Approval Path: Submit revised quotation to site maintenance planner for PO uplift.