# Variation Request Q-2024-09B-REV1

Client: Harborstone Manufacturing

Project: Piping Integrity Assessment

Project Code: HM-PIP-INT-ASS-2024

Quote Number: Q-2024-09B-REV1

Reference: Q-2024-09B

Date: 2024-09-17

Reason: Additional cable isolation point verification and standby labour requested after shutdown sequence review.

Change: Add one electrical test technician for the night shift and extend elevated work platform hire by one day.

Approval Path: Submit revised quotation to site maintenance planner for PO uplift.